# Nativo SSP Optimization Working Plan

Prepared: May 2026

# Purpose

This document is the working plan for the Nativo SSP optimization team. It captures what we are already running and what we will scale next, organised by the workstreams the team operates in: demand mismatch and routing, timeouts and latency, ads.txt and path hygiene, performance monitoring and audit, whitelisting and quality tiering, and floor and signal hygiene.

Each initiative is written in a compact form: a single Action line describing what we will do, and a single Audit signal line describing what we will measure to validate it. The document is deliberately tight and execution-oriented; longer narrative and phased sequencing are kept out of scope here.

# Workstream 1: Demand Mismatch and Routing

Status: Current team focus. Reduce wasted QPS and route each impression to the DSP most likely to clear it at the highest price.

### 1. DSP-Specific Traffic Shaping and QPS Alignment

Action: Profile each top DSP on what they actually buy (geo, device, format, viewability); enforce per-DSP QPS caps; rank requests by predicted revenue per DSP and send the top slice within their stated capacity.

Audit signal: Per-DSP bid rate, win rate, no-bid rate, and infra cost per dollar of revenue.

### 2. Predicted-Revenue Ranking

Action: Score every request with a predicted-revenue model (geo by placement by signal by DSP history) and prioritise highest-ranked requests when QPS is constrained.

Audit signal: Revenue per request sent, QPS utilization, lift vs unranked baseline.

### 3. Win-Rate Feedback Loop

Action: Monitor win rate per DSP and segment in 15-minute windows; auto-throttle send-rate when win rate falls below the DSP-specific threshold; alert account team before a manual blacklist hits.

Audit signal: Win-rate stability, throttle events avoided, recovery time post-throttle.

### 4. Bid Loss and Win Rate Analytics

Action: Parse DSP nbr and loss codes weekly; route price losses to the floor team and targeting losses to the signal team; close the loop with a follow-up audit two weeks later.

Audit signal: Loss reason mix shift, win-rate uplift after intervention.

### 5. Bid Duplication Detection

Action: Hash impression keys at the edge; flag duplicate fan-out from publisher wrappers; collapse where contractually allowed and escalate where not.

Audit signal: Duplication ratio per publisher, DSP throttle events tied to duplication.

### 6. Geo-Pricing Routing

Action: Build routing logic that respects per-DSP geo-pricing curves; route each impression to the highest-paying eligible DSP rather than broadcasting.

Audit signal: Geo-routed CPM uplift, routing-decision accuracy.

# Workstream 2: Timeouts and Latency

Status: Already in progress. DSPs drop slow paths; small latency wins translate directly into win-rate gains.

### 7. Per-DSP Latency Optimization

Action: Measure end-to-end latency per DSP and geo; trim payload size; tune TCP and TLS reuse; right-size timeouts per DSP capacity rather than using one global value.

Audit signal: p50 and p95 latency per DSP, DSP drop-off rate, win rate vs latency curve.

### 8. Late-Bid Acceptance and Bid Caching

Action: Define a 50 to 100 millisecond grace window post-timeout; accept a late bid only if it clears the current top; verify no UX regression on page load.

Audit signal: Late-bid win rate, revenue recovered, page-load impact.

### 9. Header Bidding Wrapper and Timeout Audit

Action: Audit top publishers' Prebid configs quarterly; standardise price buckets; upgrade outdated adapters; align timeouts and server-to-server vs client-to-server mix.

Audit signal: Per-publisher CPM lift, Prebid win rate, latency p95.

# Workstream 3: Ads.txt and Path Hygiene

Status: Already in progress. Cleaner paths build DSP trust and unlock preferred-path designation.

### 10. Ads.txt and Seller.json Automated Hygiene

Action: Move from quarterly manual checks to weekly automated crawl; reconcile publisher ads.txt against seller.json; alert on unauthorised entries; remove stale paths; expose a compliance dashboard.

Audit signal: Percent authorised paths, unauthorised entries detected and resolved, DSP trust scores.

### 11. Deal ID Hygiene

Action: Quarterly audit of all active deal IDs; flag zero-spend deals; auto-expire after 90 days inactive; publish a clean deal catalog to buyers.

Audit signal: Active deal count, stale deal percent, buyer deal-catalog feedback.

### 12. First-Price Hygiene Audit

Action: Trace one impression end-to-end through every fee and auction hop; check Prebid translators, DSP responses, and any internal re-auction logic; remove any hidden second-price reduction steps.

Audit signal: Win price equals bid price match percentage, fee-leakage dollars.

# Workstream 4: Performance Monitoring and Audit

Status: Already in progress. Move from periodic batch reporting to continuous, impression-level monitoring with automated suppression.

### 13. Real-Time IVT and GIVT Monitoring

Action: Score IVT at impression level in real time; segment by geo, publisher, and device; integrate IAS, DV, and HUMAN signals; trigger automated suppression when thresholds break.

Audit signal: GIVT and SIVT percent, makegood and clawback dollars, buyer dispute rate.

### 14. MFA Detection and Suppression

Action: Score domains using ad density, session duration, content originality, and refresh patterns; integrate Jounce or DV signals; suppress or floor-elevate high-MFA supply.

Audit signal: Percent MFA traffic, post-suppression CPM lift, DSP MFA-block rate.

### 15. Bid-Shading Detection and Countermeasures

Action: Monitor DSP bid-distribution histograms for shading patterns; inject 5 to 10 percent stochastic noise around dynamic floors; rotate floor logic variants per auction.

Audit signal: Shading detection rate, post-jitter eCPM lift, win-price vs floor distance.

### 16. Consent String Monitoring (TCF v2.2 and GPP)

Action: Validate consent strings at the edge; reject or repair malformed strings; alert publishers on misconfigured CMPs; report consent-pass rate by geo.

Audit signal: Consent-pass rate by geo, demand recovered from validation, CMP misconfigurations resolved.

# Workstream 5: Whitelisting and Quality Tiering

Status: Already in progress. Tier buyers and supply so that high-quality demand sees high-quality supply, and the rest is gated.

### 17. Buyer Whitelist and Performance Tiering

Action: Score buyers on CPM contribution, win rate, dispute rate, and IVT exposure; tier into premium, standard, and restricted; gate inventory access by tier.

Audit signal: Buyer-tier CPM, low-tier suppression dollars recovered, dispute rate by tier.

### 18. Domain and Category Tiering

Action: Maintain a tiered domain list (premium, standard, restricted); monthly review of low-engagement and high-complaint domains; expose category controls to buyers via deal IDs.

Audit signal: CPM by tier, complaint rate, fill-rate impact post-removal.

### 19. Quality-Weighted Tie Breaking

Action: When two bids are within 1 percent, break ties by buyer quality score (IVT, dispute, brand-safety history) rather than alphabetic or random.

Audit signal: Tie-break event count, complaint rate post-rule, buyer quality score distribution.

# Workstream 6: Floor and Signal Hygiene

Status: Adjacent to current work. Foundational levers that compound the value of every other workstream.

### 20. Net-Revenue Floor Optimization

Action: Re-target the floor objective from gross CPM to net revenue after take rate, data costs, and infra; A/B test against the gross-CPM-optimized baseline.

Audit signal: Net margin per impression, gross-vs-net CPM divergence, contribution margin.

### 21. Real-Time Bid-Landscape Anchoring

Action: Shift the floor model from a rolling-window historical baseline to in-flight bid density across the last N bids in the segment; cut update latency from hours to minutes.

Audit signal: Floor-to-clearing-price gap, market-shift response time, floor-driven no-bid percent.

### 22. Bid Request Signal Enrichment

Action: Audit current OpenRTB payload (user, context, placement, supplychain); add GPID, content object, sua, and dooh signals where relevant; validate per DSP feedback loop.

Audit signal: Bid rate by DSP, CPM uplift per added signal, DSP signal-completeness score.

### 23. Cookie-Sync Optimization

Action: Audit current sync partners; rank by match rate and CPM uplift; drop the bottom quartile; trigger syncs only on high-monetisable pages via a page-value score.

Audit signal: Match rate, sync count, page-load impact.

# Audit and Validation

Every optimization listed above will be audited at the end of its cycle against the audit signal stated for that item. The audit outcome decides whether the change is scaled across more supply or demand, iterated on, or rolled back. Items with insufficient signal (low traffic, short observation window, or confounded by parallel changes) will be re-run rather than declared a result.